Project Planning Document

Project Title: Smart Sorting - Transfer Learning for Identifying Rotten Fruits and Vegetables

Sprint planning overview

Agile Concepts

• A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

• An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

• A Story is a small task. It is part of an Epic.

• A Story Point is a number that represents how much effort a story takes to complete, often based on the Fibonacci series.

Story Point Effort Levels

Very Easy Task = 1 Story Point

Easy Task = 2 Story Points

Moderate Task = 3 Story Points

Difficult Task = 5 Story Points

Epic 1: Model Development (Training + Evaluation)

Build and evaluate a binary classifier (fresh vs rotten) using TensorFlow.

Sprint 1 (5 Days)
Stories:

- Data Collection & Labeling → 2 SP (Easy)

- Preprocessing (Resizing, Normalization, Augmentation) → 3 SP (Moderate)

- Model Architecture Design (CNN / Transfer Learning) → 3 SP (Moderate)

- Model Training & Validation → 3 SP (Moderate)

- Save model to .h5 format → 1 SP (Very Easy)

Total: 12 Story Points

Epic 2: Streamlit App Development

Build an interactive UI to classify images with the trained model.

Sprint 2 (5 Days)
Stories:

- Load .h5 model and test predictions on sample images → 2 SP (Easy)

- Build basic Streamlit UI with image upload + display → 3 SP (Moderate)

- Image preprocessing inside app → 2 SP (Easy)

- Prediction logic + result display → 2 SP (Easy)

- Style the app with custom CSS, emojis, and visuals → 3 SP (Moderate)

Total: 12 Story Points

Epic 3: Deployment & Optimization

Make the app accessible and user-friendly on the web.

Sprint 3 (5 Days)
Stories:

- Prepare project repo for deployment → 2 SP (Easy)

- Deploy to Streamlit Cloud → 3 SP (Moderate)

- Test across devices and fix bugs → 2 SP (Easy)

- Add footer, branding, banners, etc. → 2 SP (Easy)

- Documentation + README creation → 3 SP (Moderate)

Total: 12 Story Points

Final Metrics

| Metric | Value |
| --- | --- |
| Total Story Points | 36 |
| Number of Sprints | 3 |
| Velocity | 12 Story Points/Sprint |