Project Planning Document
Project Title: Smart Sorting - Transfer Learning for Identifying Rotten Fruits and Vegetables
Sprint planning overview

Agile Concepts
• A Sprint is a fixed period or duration in which a team works to complete a set of tasks.
• An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.
• A Story is a small task. It is part of an Epic.
• A Story Point is a number that represents how much effort a story takes to complete, often based on the Fibonacci series.

Story Point Effort Levels
Very Easy Task = 1 Story Point
Easy Task = 2 Story Points
Moderate Task = 3 Story Points
Difficult Task = 5 Story Points

Epic 1: Model Development (Training + Evaluation)
Build and evaluate a binary classifier (fresh vs rotten) using TensorFlow.
Sprint 1 (5 Days)
Stories:
- Data Collection & Labeling → 2 SP (Easy)
- Preprocessing (Resizing, Normalization, Augmentation) → 3 SP (Moderate)
- Model Architecture Design (CNN / Transfer Learning) → 3 SP (Moderate)
- Model Training & Validation → 3 SP (Moderate)
- Save model to .h5 format → 1 SP (Very Easy)
Total: 12 Story Points

Epic 2: Streamlit App Development
Build an interactive UI to classify images with the trained model.
Sprint 2 (5 Days)
Stories:
- Load .h5 model and test predictions on sample images → 2 SP (Easy)
- Build basic Streamlit UI with image upload + display → 3 SP (Moderate)
- Image preprocessing inside app → 2 SP (Easy)
- Prediction logic + result display → 2 SP (Easy)
- Style the app with custom CSS, emojis, and visuals → 3 SP (Moderate)
Total: 12 Story Points

Epic 3: Deployment & Optimization
Make the app accessible and user-friendly on the web.
Sprint 3 (5 Days)
Stories:
- Prepare project repo for deployment → 2 SP (Easy)
- Deploy to Streamlit Cloud → 3 SP (Moderate)
- Test across devices and fix bugs → 2 SP (Easy)
- Add footer, branding, banners, etc. → 2 SP (Easy)
- Documentation + README creation → 3 SP (Moderate)
Total: 12 Story Points

Final Metrics
Metric	Value
Total Story Points	36
Number of Sprints	3
Velocity	12 Story Points/Sprint